Nishu

Project Status Report

What we are building, how it works, what we tested and what we learned, and what comes next

| Item | Detail |
| --- | --- |
| Date | 4 October 2026 |
| Product | Nishu V0.1: an offline Android app that records Hinglish conversations and turns them into transcripts, summaries, tasks and decisions, with an on-device AI chat |
| Test phone | Motorola Edge 60 Fusion: MediaTek Dimensity 7400 (4x A78 + 4x A55), 7.6 GB RAM, Android 16 |
| Code | D:\nishant\ai-app (Kotlin, Jetpack Compose). Model training: D:\nishant\llm_research |
| Status | Working end to end on the phone. Fine-tuned model ready but not yet the app default. Hinglish transcription accuracy is the main open problem. |

# 1. Summary

Nishu runs fully on the phone: no audio or text leaves the device. Over 1-4 October we took the app from a first build to a tested pipeline, measured every stage on the real phone, and fixed the failures we found.

## Key results

- The fine-tuned language model beats the original on every measure: correct tool 71/71 vs 0/71, answer quality +61% (ROUGE-L), repetition loops 36 → 1, at the same 397 MB size.

- A 42.7-minute meeting runs end to end on the phone in about 14 minutes (speech-to-text 670 s, summary 190 s).

- LLM speed: prompt processing 47 → 168 tokens/s and generation 15 → 20 tokens/s, by loading the best CPU code path for each phone at runtime.

- LLM memory: 1.17 GB → about 640 MB by turning off weight repacking, with no loss of generation speed.

- Speech-to-text: audio filters barely change accuracy; the model and how audio is cut into chunks do. On the user's Hinglish recordings, 25 s chunks lose about half the words; an adaptive method recovers them (305 → 663 words) without hurting English meetings.

- Crashes and failures found on the phone were traced and fixed: a transcript-screen crash, broken audio import, scrambled transcript order, and summaries invented from greetings.

## Main risks

- Hinglish transcription is still error-prone; this limits summary quality, because the model confidently summarizes whatever the transcript says.

- The adaptive speech-to-text fix and the fine-tuned model are measured on the desktop but not yet in the app.

- The development PC's D: drive is failing (bad blocks, 4 unexpected shutdowns). All code and the trained model live there, and nothing has been pushed to a remote. Back up first.

# 2. What we are building

A personal conversation recorder for Hinglish speakers. You record (or import) a conversation; the phone writes the transcript, identifies who spoke, summarizes it, and lists tasks and decisions. You can then chat with an assistant about one recording, about all recordings, or about anything.

| Requirement | Why it shapes the design |
| --- | --- |
| Fully offline | Privacy: recordings of meetings and calls never leave the phone. Every model must fit and run on a mid-range Android phone. |
| Hinglish | Users mix Hindi and English in Roman script. Few speech models handle this; the language model was fine-tuned on Hinglish. |
| Long recordings | A 40-minute meeting is far longer than the language model's 1,024-token context, so summaries are built in chunks (map-reduce). |
| Honest output | A small model can be wrong; the app marks how confident each extracted task is and avoids summarizing when there is too little to summarize. |

## Models used

| Stage | Model | Size | Runs with |
| --- | --- | --- | --- |
| Speech detection (VAD) | Silero VAD | 2 MB | sherpa-onnx |
| Speech-to-text, Hinglish | Whisper-base fine-tuned for Hinglish (Oriserve Swift), int8 | ~160 MB | sherpa-onnx |
| Speech-to-text, English | Whisper-base, English mode, int8 | ~150 MB | sherpa-onnx |
| Who spoke when | pyannote segmentation 3.0 + CAM++ speaker embeddings | ~29 MB | sherpa-onnx |
| Summary, extraction, chat | Qwen3-0.6B, Q4_K_M (fine-tuned Nishu version ready) | 397 MB | llama.cpp |

# 3. How it works

Two background workers run one after the other, so the speech models and the language model are never in memory together.

Record or import Microphone (16 kHz mono WAV), or any audio file: mp3, m4a, ogg, WhatsApp audio, decoded and resampled to 16 kHz mono.

▼  Transcribe worker

Audio clean-up 80 Hz high-pass, 7.5 kHz low-pass, one gain for the whole file (speech to about -20 dBFS, at most +18 dB).

▼

Who spoke when (recordings up to 20 min) pyannote + CAM++ clustering; labels S1, S2, ... that the user can rename.

▼

Speech detection and chunking Silero VAD finds speech; neighbouring pieces from the same speaker are joined into one recognizer call.

▼

Speech-to-text Whisper Hinglish or English, chosen by the language the user picks on the home screen.

▼

Text clean-up Removes repetition loops and non-speech tags, drops filler words read out of noise, applies the user's custom vocabulary.

▼  saved line by line

Transcript in the app Speech model unloaded.

▼  Summarize worker

Summary (map-reduce) Transcript split into chunks that fit the 1,024-token context; each chunk summarized, then the summaries combined. Recordings under 25 words are not summarized.

▼

Tasks and decisions Grammar-forced JSON from the model; if that fails, repaired JSON; if that fails, rule-based extraction. Each item records which method produced it.

▼

Done; chat available Chat with Nishu about this recording, all recordings (keyword search over transcripts), or anything.

# 4. What we tested and what we found

Every number below was measured, on the test phone or on the desktop as stated. Where a result is only partly verified, it says so.

## 4.1 Choosing the speech-to-text model (desktop, 9 user recordings)

| Model | Result |
| --- | --- |
| Whisper tiny.en (first version) | Fails on Hinglish: outputs "(speaking in foreign language)", made-up English and loops |
| Whisper base/small, Hindi mode | Broken Devanagari and Urdu script; unusable |
| Whisper small, English mode | Translates to English; 357 MB; repetition loops |
| Whisper-base Hinglish (Swift) | Roman Hinglish, best meaning for its size; chosen |
| Qwen3-ASR 0.6B Hinglish | Most accurate on the English meeting (no loops, correct technical terms) but ~983 MB and writes Hindi in Devanagari, which the language model was not trained on |

## 4.2 Do audio filters help? (desktop, 3-minute meeting excerpt)

Six variants (no filter, gain only, high-pass + gain, with and without speech detection, looser detection) all produced 482-493 words and the same error level. Filters are not the lever; the recognition model and the chunking are.

## 4.3 How to cut audio into recognizer calls

Whisper reads up to 30 seconds per call. Longer calls are faster and gave better results on the English meeting, but on the user's own Hinglish recordings Whisper often stops early on a long call with pauses, silently dropping speech.

| Setting | Meeting error rate (A / B)* | User Hinglish recordings: words kept |
| --- | --- | --- |
| 12 s calls (earlier setting) | 0.21 / 0.26 | 539 |
| 25 s calls (currently on the phone) | 0.19 / 0.24 | 305 |
| 8 s calls | 0.21 / 0.27 | 611 |
| Adaptive: 25 s, re-read in 8 s pieces when under 2 words/s | 0.19 / 0.24 | 663 |

* Word error rate against the Qwen3-ASR transcript of the same excerpt, the most accurate reference available. More words kept usually means less speech lost, but can include extra invented words; the meeting error rate did not get worse.

## 4.4 Speaker identification

- Two-speaker samples: correct 2 speakers at clustering threshold 0.8 (0.5 splits one voice into 3-4).

- Quiet recordings: 0-1 speakers found until the same gain as transcription was applied, then 2.

- 42-minute noisy meeting in 15-minute windows: up to 36 false speakers and ~13 minutes of processing, so identification is limited to recordings up to 20 minutes.

- The threshold was later changed to 0.88 without a two-person test; this still needs measuring.

## 4.5 Language model speed and memory (phone)

| Measure | Before | After | How |
| --- | --- | --- | --- |
| Prompt processing | 47 tok/s | 168 tok/s | Best CPU code path loaded per phone (dot-product + FP16) |
| Generation | 15 tok/s | 20 tok/s | Same, plus threads = number of big cores |
| Memory (PSS) | 1,037 MB | 642 MB | Weight repacking off, smaller batch; generation speed unchanged |
| Prefix cache | 6.3 s cold | 12 ms warm | System prompt state cached on the phone |
| NPU (NNAPI) for speech | 71.2 s | 68.7 s | No real gain; dropped |

Memory is still above the 500 MB target; about 385 MB of it is the model file mapped from storage, which the system can reclaim. The target definition needs a decision.

## 4.6 A 42.7-minute meeting, end to end (phone)

| Stage | Time | Notes |
| --- | --- | --- |
| Speech-to-text | 670 s | 778 segments, about 6,245 words |
| Summary + extraction | 190 s | Only the first 12 of 25 chunks then (cap since raised to 36; not re-run) |
| Total | 860 s (~14 min) | Faster than real time |

The transcript still had missed English words and short Hindi-like fragments; the summary was generic (stock model).

## 4.7 Fine-tuned model vs original Qwen3-0.6B (desktop, 320 held-out test conversations, phone format)

| Measure | Original | Fine-tuned |
| --- | --- | --- |
| Correct tool chosen | 0 / 71 | 71 / 71 |
| Exact tool arguments | 0 / 71 | 64 / 71 (3 of the 7 misses are identical maths; 2 are timer labels) |
| False tool calls in normal chat | 0 / 150 | 1 / 150 |
| Answer quality, ROUGE-L | 0.146 | 0.235 (+61%) |
| Repetition loops | 36 | 1 |

The phone-format result matches the Colab training notebook exactly, so quantization did not cost accuracy. Full details are in the separate model comparison report.

## 4.8 Failures found on the phone, and their fixes

| Problem seen | Cause | Fix | Verified |
| --- | --- | --- | --- |
| App crashed when opening a transcript | Two lines with the same start time gave the list a duplicate key | Unique keys; timestamp bug fixed | fixed: re-processed recordings show 0 duplicates |
| Imported audio failed | mp3/m4a files were copied under a .wav name without decoding | Real decoder (any format, mono, 16 kHz) | fixed: mp3, stereo m4a and a 4-min WhatsApp audio |
| Transcript text out of order, words cut | 12 s segment plus padding split in half mid-word, both halves same time | Each part keeps its own time; split limit 28 s | fixed: on the phone |
| Summary called a greeting a "Decision" | Reworded prompt, and tiny recordings were summarized | Trained prompt restored; < 25 words → "Too short to summarize" | fixed: on the phone |
| Everyday Hinglish rewritten ("phone pe" → PhonePe) | Text rules tuned to one tutorial dataset | Removed; only unambiguous rules kept | fixed: unit tests |
| Buttons that did nothing (Translate, Save to Notes, fake model download) | Placeholders | Removed or replaced with a real Share | fixed: on the phone |
| Hinglish speech lost on long chunks | Whisper stops early on long calls | Adaptive re-reading (4.3) | unverified: in the app, not yet built |

## 4.9 Automated tests

- 68 JVM unit tests pass (audio filters, text clean-up, speaker turns, batching, chat retrieval, prompt rules).

- Golden prompt tests: the app's prompt bytes and token IDs match the training notebook exactly.

- The on-phone instrumented test suite has not been re-run since the latest changes.

# 5. What changed in the app this week

- New home screen: one large record button, language choice (Hindi/Hinglish or English), Import and Ask Nishu, recent recordings.

- AI chat with three modes: Ask anything; My recordings (searches all transcripts); and a chat inside each recording that answers only from that recording.

- Audio import that actually decodes common formats.

- Pipeline tracing to a log file with time and memory per stage.

- Earlier in the week (with Gemini): onboarding, an audio details screen, custom vocabulary, a visual redesign, and recording-time noise suppression and gain (not yet measured on or off).

# 6. Known issues

| Issue | Impact | Plan |
| --- | --- | --- |
| Hinglish transcription errors | Wrong words flow into summaries; the model invents details on bad input | Adaptive chunking now; better Hinglish speech model later |
| English meetings with the Hinglish model | Hindi-like fragments in English speech | Language chips exist; automatic language routing to test |
| Fine-tuned model not yet default | App still ships the weaker original | Switch and measure on the phone |
| Memory 640 MB vs 500 MB target | Release gate undecided | Decide whether the gate counts the reclaimable model file |
| Speaker identification | Unreliable on long noisy meetings; threshold change unmeasured | Two-person test; then speaker memory across recordings |
| Development PC disk failing | Risk of losing all code and the trained model | Back up now; check the disk; move the page file to C: |
| Nothing pushed; this week's changes uncommitted | Single copy on a failing disk | Commit and back up to a second location |

# 7. Next steps, in order

## Now

- Back up ai-app, llm_research and the fine-tuned model to another drive or cloud; commit this week's changes.

- Put adaptive speech-to-text and the fine-tuned model into the app; install on the phone.

- Re-run the 42-minute meeting and five real Hinglish recordings on the phone: time, memory, transcript and summary quality.

## Next

- Measure speaker identification with a real two-person Hinglish recording; settle the threshold.

- Speaker memory: remember voices across recordings (always on), with rename, merge and delete; names from self-introductions only as suggestions.

- A small hand-checked test set of real recordings with reference transcripts, so speech-to-text changes are judged by word error rate, not word counts.

- Re-run the on-phone instrumented tests, including the database migration and a 10-minute screen-off recording.

## Later

- Next training round: more calculator and date examples (the two real tool errors), plus transcript-to-tasks examples.

- Evaluate a stronger Hinglish speech model that writes Roman script.

- Model download for users who do not use developer tools; NPU paths (ExecuTorch + Qualcomm QNN) on Snapdragon phones.

- Researched and not pursued now: Gemma 3 1B (English-only at 1B, ~980 MB memory, no native tool calling) and Gemma 3n for speech (30-second clips, no Hindi evaluation, 2-3 GB).

# Appendix: tools

| Tool | Purpose |
| --- | --- |
| tools/eval_llm_compare.py | Compares language models on the test set as the phone runs them |
| tools/stt_ablation.py, stt_pipeline_sweep.py | Audio filter and speech-detection settings, measured |
| tools/stt_chunk_sweep.py, stt_adaptive_eval.py | Chunk length and adaptive re-reading on real recordings |
| tools/stt_qwen3.py | Runs Qwen3-ASR for comparison |
| tools/import_audio.ps1 + debug broadcasts | Push any audio through the app's real pipeline from the desktop |
| files/trace.log on the phone | Per-stage time and memory for every recording |